INCIDENT LIFE CYCLE AUTOMATION

# Planning Logic

Reasoning behind the implementation sequence

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| STUDENT NAME Nareshkumar S | PROJECT Incident Life Cycle Automation |
| --- | --- |
| DOCUMENT DATE 08 October 2026 | SCOPE Incident lifecycle workflow & automation only |

# 1. Dependency Logic

| Order | Why It Comes Here |
| --- | --- |
| 1. Intake | The system cannot automate later lifecycle steps until a valid incident record exists. |
| 2. Triage & Priority | Routing and SLA decisions depend on reliable classification and priority. |
| 3. Assignment | Ownership must be established before meaningful investigation tracking. |
| 4. SLA Monitoring | SLA timing becomes useful after priority/ownership and due-time rules are available. |
| 5. Investigation & Resolution | Operational work must be captured before an incident can be resolved. |
| 6. Closure & Audit | Closure completes the lifecycle while preserving the final history. |
| 7. Dashboard & Notifications | Visibility and alerts are layered over the working lifecycle rather than built first. |

# 2. Completion Criteria

A valid incident can enter the lifecycle.

Authorized users can move the incident through allowed states.

Assignment, SLA and escalation events are recorded.

Resolution and closure retain the lifecycle history.

Search/dashboard features expose the core operational state.