INCIDENT LIFE CYCLE AUTOMATION

# Project Planning & Sprint Schedule

Practical delivery sequence for building the incident lifecycle

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| STUDENT NAME Nareshkumar S | PROJECT Incident Life Cycle Automation |
| --- | --- |
| DOCUMENT DATE 08 October 2026 | SCOPE Incident lifecycle workflow & automation only |

# 1. Sprint Schedule

| Sprint | Duration | Focus | Planned Points |
| --- | --- | --- | --- |
| Sprint 1 | 6 working days | Incident intake, validation, ID, priority and assignment | 16 |
| Sprint 2 | 6 working days | Status tracking, investigation, SLA, resolution and closure | 16 |
| Sprint 3 | 6 working days | Dashboard, audit history, rules and notifications | 12 |

# 2. Product Backlog

| Sprint | Epic | Story | Task | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Incident Intake | US-01 | Incident form + validation | 3 | High |
| Sprint 1 | Identification | US-02 | Generate incident ID + initial state | 2 | High |
| Sprint 1 | Triage | US-06 | Impact, urgency and priority | 3 | High |
| Sprint 1 | Assignment | US-07 | Owner / queue assignment | 3 | High |
| Sprint 2 | Status | US-02 | Lifecycle status + timeline | 2 | High |
| Sprint 2 | Investigation | US-04 | Work notes + updates | 3 | High |
| Sprint 2 | Resolution | US-05 | Resolution + Resolved state | 3 | High |
| Sprint 2 | SLA | US-08 | SLA timer + escalation | 5 | High |
| Sprint 3 | Dashboard | US-11 | Search, filters and overview | 3 | Medium |
| Sprint 3 | Rules | US-09 | Routing / SLA rule settings | 4 | Medium |
| Sprint 3 | Audit | US-10 | History and audit view | 3 | Medium |
| Sprint 3 | Notifications | US-12 | Lifecycle alerts | 2 | Medium |

# 3. Estimation Note

Story points represent relative effort using a small Fibonacci-style scale (1, 2, 3, 5). The plan intentionally prioritizes the working lifecycle before visibility enhancements.